Record of Task

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task number | Planned action | Planned outcome | Time estimate | Target completion date | Criterion |
| 1. | Online discussion with CS Teacher | Brainstorm of ideas | 50 minutes | 05/15/2020 | A |
| 2. | First interview with the client (Dr Sanita Šabotić) | Problem identification and possible solutions | 30 minutes | 05/29/2020 | A |
| 3. | GUI Design draft | An estimate of the GUI and program structure | 3 days | 06/03/2020 | B |
| 4. | Second interview with Dr Sanita Šabotić | GUI Design proposition | 30 minutes | 06/05/2020 | B |
| 5. | Finalizing the GUI and programme design | Draft was electronically sent to client and was approved | 2 days | 06/09/2020 | B |
| 6. | Implementing the GUI design into NetBeans | A GUI skeleton is finalized | 3 days | 06/15/2020 | B |
| 7. | Code writing | Setting a connection to the database | 30 minutes | 06/17/2020 | C |
| 8. | Code writing | Coding a login page | 2 hours | 06/17/2020 | C |
| 9. | Code writing | Coding the Patient Database | 1 day | 06/18/2020 | C |
| 10. | Code writing | Coding the rest of the classes (Access to Database, Invoice creator and Appointment scheduler) | 45 days | 08/03/2020 | C |
| 11. | Beta testing the programme | Testing all the classes and error handling | 5 days | 09/15/2020 | C |
| 12. | Programme sent to the client for testing | Client enters some arbitrary user to test the workings | 1 day | 09/30/2020 | E |
| 13. | Final feedback received from the client | The client evaluates whether the success criteria have been met | 4 days | 10/04/2020 | E |